| Uva Wellassa University of Sri Lanka Faculty of Applied Sciences Department of Computer Science and Informatics Undergraduate Research Project (CST/IIT)- 2024/2025 |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROGRESS REPORT Report No: |  |  |  | 02 |
| Name of the student/s: | W.K.Gayan |  |  |  |
| Registration Number/s: | UWU/IIT/21/062 |  |  |  |
| Degree Programme/s: | Industrial Information Technology |  |  |  |
| Title of the Study: | AI-Based Tomato Ripening Stage Detection and Sorting System with Shelf-Life Estimation for the Commonly Consumed Padma Variety in Sri Lanka Using Computer Vision and Conveyor Automation |  |  |  |
| Institute/s where studies are affiliated with: | Uva Wellassa University of Sri Lanka |  |  |  |
| Name of the Supervisor/s: | Ms. D.P. Jayathunga(Principle supervisor) Dr. U.G.A.T. Premathilake (Co-Supervisor) Ms. M.P.A.M. Rathnakumara (Co-Supervisor) |  |  |  |
| Period of Progress: | From:28/02/2026 |  | To:31/03/2026 |  |
| Progress (A description by the Student). |  |  |  |  |
| ### 1) Accomplished activities During March 2026, the project focused on advancing both the hardware design and model development components. The earlier hardware concept and draft budget were transformed into a more detailed 3D prototype design using SolidWorks. The CAD model includes the conveyor frame, belt path, motor mount, camera stand, lighting holders, actuator placement, and proposed sensor locations. This helped verify dimensions, ensure component compatibility, and reduce potential design issues before physical implementation. In parallel, a YOLOv8 multi-class detection model was trained to classify Padma tomatoes into defined ripeness and quality categories. This supports the system’s real-time grading and sorting functionality. Milestones achieved • Developed a detailed 3D conveyor prototype design in SolidWorks aligned with the hardware plan and draft budget. • Integrated key components (motor, camera, sensors, lighting, actuator) into the CAD model with proper mounting considerations. • Performed preliminary dimension and clearance checks to minimize design conflicts before fabrication. • Updated documentation to ensure consistency between hardware design, budget, and system plan. • Trained a YOLOv8 multi-class detection model for tomato classification to support real-time operations. ### 2) Activities planned to do before producing the next progress report During the next progress period, the focus will be on finalizing the hardware design and preparing for the initial physical implementation of the prototype. The CAD model will be refined into a build-ready design while ensuring proper alignment with system requirements and component specifications. The planned activities also include validating system parameters such as camera positioning, sensor placement, and timing calculations based on conveyor movement to support accurate detection and sorting. Planned activities • Finalize the SolidWorks conveyor/frame design with confirmed dimensions, tolerances, and mounting hole locations. • Refine the CAD model to eliminate any remaining alignment or clearance issues. • Validate camera position and distance for accurate image capture. • Confirm sensor placement and calculate timing based on conveyor speed. • Update and finalize the component list and draft budget according to the completed design. • Prepare a basic prototype assembly plan for the next stage of implementation. |  |  |  |  |
| Signature of the Student: |  |  |  |  |
| Approval Signature of Supervisor: |  |  |  |  |
| Approval Signature of Co-Supervisor (If any): |  |  |  |  |
| Date: |  | 29/03/2026 |  |  |